|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT NAME | Hotel Booking System | | | PROJECT LEAD | Rutika Jadhav |
| PROJECT DELIVERABLE | Functional Specification Document(FSD),Solution Design Document(SDD),User Acceptance Test(Report), | | | | |
| SCOPE STATEMENT | NA | | | | |
| START DATE | 12/01/2024 | END DATE | 22/01/2024 | OVERALL PROGRESS | In progress |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **TASK NO.** | **TASK NAME** | **ASSIGNED TO** | **START  DATE** | **END  DATE** | **DURATION**  in days | **STATUS** |
| **1** | **Overview of use case requirement & Creation of FSD documents** | Shivam Gupta/Madhav Lomash | 12/01/2024 | 12/01/2024 | 1 | In progress |
| **2** | Evaluation of FSD & **Creation of SDD documents |Creating UAT documents** | Shivam Gupta/Madhav Lomash | 13/01/2024 | 13/01/2024 | 1 |  |
| **3** | Evaluation of SDD & UAT documents & **Implementing Child Bot: Email Receive & Save |Implementing Child Bot: Config File** | Shivam Gupta/Madhav Lomash | 14/01/2024 | 14/01/2024 | 1 |  |
| **4** | Evaluation of UAT documents &| **Implementing Child Bot Folder Structure** | Shivam Gupta/Madhav Lomash | 15/01/2024 | 15/01/2024 | 1 |  |
| **5** | Evaluation of UAT documents & **implementing Child bot: Web scrapping| Implementing Child Bot: Web Navigate** | Shivam Gupta/Madhav Lomash | 16/01/2024 | 16/01/2024 | 1 |  |
| **6** | Evaluation of UAT documents & **Web scrapping** | Shivam Gupta/Madhav Lomash | 17/01/2024 | 17/01/2024 | 1 |  |
| **7** | Evaluation of UAT documents & **Implementing the Main Bot/integration of Bots/** | Shivam Gupta/Madhav Lomash | 18/01/2024 | 18/01/2024 | 1 |  |
| **8** | **Demo of Bot** | Shivam Gupta/Madhav Lomash | 19/01/2024 | 19/01/2024 | 1 |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
| **12** |  | Shivam Gupta/Madhav Lomash |  |  |  |  |