|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT NAME | Hotel Booking System | | | PROJECT LEAD | Rutika Jadhav |
| PROJECT DELIVERABLE | Functional Specification Document(FSD),Solution Design Document(SDD),User Acceptance Test(Report) | | | | |
| SCOPE STATEMENT | NA | | | | |
| START DATE | 12/01/2024 | END DATE | 22/01/2024 | OVERALL PROGRESS | In progress |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **TASK NO.** | **TASK NAME** | **ASSIGNED TO** | **START  DATE** | **END  DATE** | **DURATION**  in days | **STATUS** |
| **1** | **Overview of use case requirement & Creation of FSD documents|** **Evaluation of FSD** | Shivam Gupta/Madhav Lomash | 12/01/2024 | 12/01/2024 | 1 | In progress |
| **2** | **Creation of SDD documents |Creating UAT documents| Correction of FSD As per Review** | Shivam Gupta/Madhav Lomash | 13/01/2024 | 13/01/2024 | 1 |  |
| **3** | **Implementing Child Bot: Sub\_ReadEmailAttachment |Implementing Child Bot: Sub\_ConfigFile** | Madhav Lomash/Shivam Gupta | 14/01/2024 | 14/01/2024 | 1 |  |
| **4** | Evaluation of UAT documents & Evaluation of SDD|**Correction of SDD As per Review**|**Implementing Child Bot: Sub\_ExtractPDFFile** | Shivam Gupta/Madhav Lomash | 15/01/2024 | 16/01/2024 | 2 |  |
| **5** | Evaluation of UAT documents & **implementing Child bot: Sub\_HotelBookingInfo** | Shivam Gupta | 16/01/2024 | 17/01/2024 | 2 |  |
| **6** | Evaluation of UAT documents & **Implementing Child Bot: Sub\_SortedData** | Madhav Lomash | 17/01/2024 | 17/01/2024 | 1 |  |
| **7** | Evaluation of UAT documents & **Implementing the Main Bot/integration of Bots** | Shivam Gupta/Madhav Lomash | 18/01/2024 | 18/01/2024 | 1 |  |
| **8** | **Demo of Bot to Project lead** | Shivam Gupta/Madhav Lomash | 19/01/2024 | 19/01/2024 | 1 |  |
| **9** | **Further Improvements and Revaluation of bot** | Shivam Gupta/Madhav Lomash | 20/01/2024 | 20/01/2024 | 1 |  |
| **10** | **Further Improvements and Revaluation of final bot to be deployed.** | Shivam Gupta/Madhav Lomash | 21/01/2024 | 21/01/2024 | 1 |  |
| **11** | **Final Submission** | Shivam Gupta/Madhav Lomash | 22/01/2024 | 22/01/2024 |  |  |
|  |  |  |  |  |  |  |